# ECE/BME 591 Team Weekly Progress and Goals Spring 2026

Team: ECE 8 / Cow Bois		Date: 01/22/2026

Members present:

____ Gantzen Miller       ____ Christian Evans       ____ Kennedy Jones

____ Pete Ozegovic               ____ Ben Rogers           ____ Abdullah Ali

# Progress Updates

| Member | Last week’s goal(s) |
| --- | --- |
| Gantzen Miller | - Make an order for parts to finish sensor construction. - Design and print sensors and finish construction of them. |
| Christian Evans | - Research power supply design requirements for SIM7600 board and the design’s sensors. - Determine voltage levels needed for all components - Rough sketch of network |
| Kennedy Jones | - Choose sensors and reviewed related parts |
| Pete Ozegovic | - Define sensor interface plan (I2C) and develop potential pin map. - Define desired programming flow and logic for the design. |
| Ben Rogers | - Develop MQTT data flow plan |
| Abdullah Ali |  |

| Member | Progress for last week’s goal(s) |
| --- | --- |
| Gantzen Miller | - Make an order for parts to finish sensor construction – 100% - Design and print sensors and finish construction of them – 35% |
| Christian Evans | - Researched SIM7600 board requirements. Still need to consult a professor on the transient requirements of the modem rail – 75% - Voltage levels: 3.3V for ESP32, 3.8V for modem, and 5V for the sensors – 100% - Sketch of network included in the Additional Updates and Evidence section – 100% |
| Kennedy Jones | - Chose sensors and reviewed related parts – 100% |
| Pete Ozegovic | - Define sensor interface plan (I2C) and develop potential pin maps. – 70% - Define desired programming flow and logic for the design. – 100% |
| Ben Rogers | - Developed MQTT data flow plan – 100% |
| Abdullah Ali |  |

| Member | Next week’s goal(s) |
| --- | --- |
| Gantzen Miller | - Finish constructing sensors - Prepare to test both constructed sensors’ accuracy with ESP32 (Op Amps Required) - Begin planning PCB design and box concept |
| Christian Evans | - Determine current requirements for sensor rail - Have a rough LTSpice schematic setup with SMPS and LDO’s (likely not functional yet) - Speak with faculty about the modem rail and its unique transient requirements. |
| Kennedy Jones | - Research each specific sensors voltage and communications requirements - Begin testing sensors for accuracy in Mesonet testing lab |
| Pete Ozegovic | - Setup ESP32 dev environment + repo structure. (Calibrate ESP32 ADC) - Bring up I2C bus. - Implement + validate basic drivers for sensors. - Decide MQTT topic naming + broker connection method. |
| Ben Rogers | - Continue research on T-SIM7600 cell modem - Begin configuration of microcontroller and cell modem for data transmission and reception purposes - Identify SIM card suitable for needs of this project - Finalize configuration for testing of cell modem with Raspberry Pi |
| Abdullah Ali |  |

# Schedule Update:

# Budget Update:

| Section: | Amount Left | Parts Included: |
| --- | --- | --- |
| Sensors | $76.55 | Measuring Devices, Parts |
| Board/Modem | $113.18 | PCB Construction, PDN, Battery/Charge Control, Modem |
| Packaging/Mechanical | $184.72 | PETG, Weather Proofing, Station Mounting, etc. |
| Additional Funds | $200 | Problems, Data Plan, Manufacturing Costs |
| Total | $374.45 - $574.45 |  |

# Additional Updates and Evidence:

Figure 1 – Rough sketch of PDN on paper. Included are current requirements for the modem and the microcontroller rails.

Figure 2 – Stemma QT Connectors for testing and implementation (part of recent order request)

Figure 3 – Spring Assortment Box for rain gauge sensor (part of recent order request)

Figure 4 – Aluminum Tube for wind gauge sensor (part of recent order request)

Figure 5 – PETG Spool for box design and sensors (part of recent order request)